## Slide 1: Project Helium: Edge Node Substation Deployment Plan
Author: Marcus Vance | Date: 2026-04-18

## Slide 2: Deployment Stages
- Phase 1 (June 1st): Ship initial batch of 15 Helium edge nodes to local smart substations.
- Phase 2 (August 15th): Install rural antennas and cellular CBRS brackets on fiberglass poles.
- Phase 3 (November 1st): Full remote Kubernetes integration via Rancher K3s control plane.

## Slide 3: Substation Physical Separations
- Safety compliance rule: Antenna mounts must maintain a minimum physical distance of 5 meters from primary high-voltage transformers to ensure signal-to-noise ratio is protected from EMF noise.